## Slide 1
https://www.officetimeline.com/14-days-trial

## Slide 2
2021
2021
Milestones
Models
Testing
Final Demo
Today
Week 5
Week 6
Week 7
Week 8
Week 9
Model checkpoint
Data ingestion checkpoint
Testing 接口
Demo practice
Ensemble model
Mean reversion
preparation
31 days
Jun 3 - Jul 15
Sep 13
Jul 17
Migration Plan
Aug 4
Notification
Aug 8
Blank
Jul 31
M5
15.8 days
Jun 3 - Jun 24
Jun 26
Migration Plan
Jul 31
Awareness
Aug 4
Notification
Aug 8
Jun 30
Jul 26
Aug 26
Jul 19
Blank
Aug 13
Blank
Sep 7
Blank
Jul 17
Jul 21
Blank
Aug 15
Aug 11
Blank
Sep 5
Blank
Sep 9
22.1 days
Jun 30 - Aug 1
Aug 2
23.9 days
Aug 20 - Sep 23
Sep 25
Aug 18
22.9 days
Jul 29 - Aug 30
Sep 1
14.9 days
Sep 21 - Oct 11
Sep 18
Oct 13
20 days
Aug 21 - Sep 18
Sep 20
10.6 days
Oct 1 - Oct 15
Oct 17
Sep 28
Stock Project Chart
Testing ensemble
Back-testing